## Slide 1: Taiwan VPC Dashboard
Aug 2018

## Slide 2: Taiwan VPC Capacity
HP X86 Model
  HP ProLiant DL380 Gen9
  44 Core/1TB
HDS Gxx Model
  HDS VSP G800
  32 Core/256GB
 | Model |  |  |  | 
Hardware model | X86 (44core, 1TB) |  |  |  | 
 |  |  | Core | RAM | Total server
Number of server | PDC | 5 | 220 | 5TB | 10
 | SDC | 5 | 220 | 5TB | 
 | Model |  |  |  | 
Hardware model | VSP G800 (32core, 256G) |  |  |  | 
 |  |  | Core | RAM | Total capacity
Number of storage | PDC | 1 | 32 | 256G | 112 TB 112 TB
 | SDC | 1 | 32 | 256G | 
Notes: 10% Utilization
Afford TPG move in
Model
Number
NBV
X3650M2
7
0
X3650M3
6
0
X3850X5
1
0
X3850M2
2
0
X3650M4
9
S$ 119,693

## Slide 3: Taiwan VMs migrate to VPC
Target to move all Vmware, Windows and Linux to VPC
  Total 75 VMs will be migrated to VPC
  Total 95 VMs cannot be migrated will be excluded due to
    Physical machine
    Location/Technical constraint
78
51
25
11
6
42
42
Cannot be migrated
Vmware ESXi Server
Physical Server

## Slide 4: Storage roadmap – online executing migration into HDS; AIX storage status quo on EMC VMAX
June
July
Aug
x86 storage
HDS
G800
Unix, physical storage
EMC
VMAX
Start to migrate VPC
PDC : 61%
SDC : 55%
PDC : 48%
SDC : 48%
PDC : 57%
SDC : 57%
PDC : 70%
SDC : 70%
PDC : 5%
SDC : 3%
Sept
Oct
Nov
Dec
2019 Jan
Feb
Mar
Chart: CPU trend
| 43252 | 43282 | 43313 | 43344 | 43374 | 43405 | 43435 | 43466 | 43497 | 43525
 | 10 | 10 | 14 | 18 | 18 | 18 | 19 | 20 | 20 | 20
 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100
Chart: Capacity trend (GB)
| 43160 | 43191 | 43221 | 43252 | 43282 | 43313 | 43344 | 43374 | 43405 | 43435 | 43466 | 43497 | 43525
HDS | 41 | 41 | 43 | 43 | 49 | 64 | 81 | 82 | 82 | 82 | 83 | 83 | 83
EMC | 37 | 27 | 19 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20

## Slide 5: VPC STATUS(08/15)
Number of servers:103
Number of servers:210
Number of servers:59
Total Number of servers：372
56.45%
15.86%
27.69%

## Slide 6: Trend of VPC Migration
Expected to completed all VPC migration in October 2018.

## Slide 7: VPC Migrate Completed Mon.(forecast)
Month | Jul | Aug | Sep | Oct
AP teams completed number | 5 | 23 | 0 (completed) | 0
Infra teams completed number | 0 | 14 | 17 | 0 (completed)